Implementation Roadmap & Execution Plan

The following activities are required to complete the Investor Workflow modernization initiative for the CDM Informatica to Python/PySpark migration program. The implementation approach is structured phase-wise to maintain workflow sequencing, dependency management, deployment standardization, and operational stability. 

Execution Summary

The project has already achieved substantial progress from a workflow conversion and reconciliation perspective, with 132 workflows validated between Informatica and Python/PySpark implementations.

The current implementation focus is cantered around:

- Standardizing legacy workflows into a common reusable framework

- Converting Autosys orchestration into Airflow/Astronomer orchestration

- Implementing Databricks Asset Bundle–based deployment

- Automating deployment through Harness and Terraform

- Preserving complex workflow dependencies, sequencing, and business calendar logic

- Establishing standardized CI/CD and environment promotion processes

- Building a scalable, metadata-driven processing framework for Investor workflows

- Improving operational maintainability, monitoring, and restartability

The implementation roadmap is designed to transition the existing manually managed Informatica/Autosys ecosystem into a standardized, automated, scalable, metadata-driven, and governance-enabled Databricks platform supporting long-term operational stability and maintainability.

Git Repository
↓
Harness CI/CD Pipeline
↓
Databricks Asset Bundle Deployment
↓
Airflow / Astronomer Orchestration
↓
Databricks Workflow Execution
↓
Monitoring & Audit Framework

Stage 1 – Infrastructure, Access & Platform Foundation

Implementation Activities

- Provision Git repository access for development and deployment activities

- Setup and validate Databricks workspace environments

- Configure compute clusters and cluster policies

- Create and onboard Databricks service accounts

- Configure Unity Catalog and governance framework

- Setup RBAC and workspace-level permissions

- Configure AWS Secrets Manager and Databricks Secret Scope

- Implement PAT token management and rotation strategy

- Provision Airflow / Astronomer access

- Configure DataDog integration and monitoring access

Objective

This stage establishes the foundational platform and security framework required for orchestration, deployment automation, workflow execution, and environment promotion.

Dependency Alignment

This foundation is required before:

- CI/CD pipeline implementation

- Databricks Asset Bundle deployment

- Workflow orchestration setup

- Automated job execution

- Environment promotion workflows

Stage 2 – Workflow Standardization & Framework Consolidation

Implementation Activities

- Standardize 51 legacy workflows developed before the utility framework implementation

- Refactor old execution patterns and utility structures

- Align all workflows with Databricks Asset Bundle standards

- Standardize logging, configuration, and parameter management

- Implement reusable common utility libraries

- Standardize workflow execution and deployment model

- Externalize environment-specific configurations

Objective

Create a uniform, reusable, scalable, and maintainable workflow framework across all Investor jobs.

Dependency Alignment

This implementation depends on:

- Finalized common framework

- Standard deployment structure

- Reusable utility framework

- Asset Bundle standards

- Standard configuration management approach

Stage 3 – Workflow Dependency & Orchestration Alignment

Implementation Activities

- Convert Autosys boxes into Airflow DAG structures

- Convert file watcher logic into Airflow Sensors

- Map Autosys conditions into Databricks/Airflow task dependencies

- Define workflow sequencing and execution hierarchy

- Configure retry handling and failure recovery strategy

- Configure calendar and holiday dependency handling

- Identify upstream and downstream workflow relationships

Objective

Preserve existing operational dependency sequencing while transitioning from Autosys orchestration into Airflow/Astronomer orchestration.

Dependency Alignment

This implementation depends on:

- Finalized orchestration framework

- Workflow inventory validation

- Confirmed workflow sequencing

- Standardized workflow grouping strategy

Stage 4 – CI/CD & Deployment Automation

Implementation Activities

- Configure Harness deployment pipelines

- Integrate Terraform-based infrastructure provisioning

- Automate Databricks Asset Bundle deployments

- Implement Git branch management strategy

- Configure environment parameterization

- Automate Databricks Job creation

- Implement rollback and recovery mechanisms

- Configure DEV → SIT → UAT → PROD promotion workflows

Objective

Enable standardized, automated, and controlled deployment processes across all environments.

Dependency Alignment

This implementation depends on:

- Git repository access

- Databricks service account configuration

- Workspace permissions and RBAC setup

- Cluster policy configuration

- Secret management integration

- Standardized Asset Bundle framework

Stage 5 – SIT Validation, Testing & Reconciliation

Implementation Activities

- Validate SIT environment readiness

- Execute parallel Informatica vs Python/PySpark processing

- Perform regression and audit validation

- Validate delta counts and reject handling

- Validate publish/output files

- Validate workflow sequencing and dependencies

- Execute end-to-end orchestration testing

Validation Scope

- Row count validation

- Checksum validation

- Reject count validation

- Source-to-target reconciliation

- Publish/output file validation

- Data quality validation

- Performance benchmark comparison

Objective

Ensure workflow accuracy, dependency integrity, and operational stability before production rollout.

Stage 6 – Production Readiness & Operationalization

Implementation Activities

- Configure monitoring and operational dashboards

- Setup DataDog dashboards and alerts

- Implement SLA tracking dashboards

- Configure alerting and notification framework

- Standardize operational logging

- Validate production deployment readiness

- Plan production cutover activities

- Prepare restart and recovery procedures

- Prepare operational support and handover documentation

Objective

Enable production-ready operational support, monitoring, governance, and restartability.

9. Current Focus Areas

Platform & Infrastructure

- Git access provisioning

- Databricks workspace setup

- Databricks service account onboarding

- Cluster policy and compute configuration

- Airflow/Astronomer setup

Workflow Standardization

- Standardization of 51 legacy workflows

- Alignment of all workflows with Asset Bundle structure

- Finalization of reusable utility framework

- Standardization of workflow execution and deployment structure

Dependency & Orchestration

- Autosys-to-Airflow dependency mapping

- Workflow sequencing and dependency validation

- Calendar and holiday migration validation

- Retry and failure handling framework implementation

CI/CD & Automation

- Git and Harness integration

- Databricks Asset Bundle deployment automation

- Terraform integration

- Environment promotion workflow setup

Testing & Validation

- SIT environment readiness validation

- Reconciliation framework validation

- End-to-end workflow execution validation

- Performance and operational readiness validation