CDM Modernization Project

Informatica to Python / PySpark Migration

High-Level Current Status & Execution Overview

The Investor workflow modernization initiative focuses on transforming the current Informatica and Autosys-based ecosystem into a standardized Databricks-based modern data platform using:

- Python / PySpark

- Databricks

- Airflow / Astronomer orchestration

- Databricks Asset Bundles

- CI/CD-driven deployment framework

The current execution model is largely manual and requires operational standardization, dependency alignment, orchestration modernization, and deployment automation.

Current Workflow Status

Investor Workflow Summary

| Status | Count |
| --- | --- |
| Total Workflows | 138 |
| Reconciliation Completed | 132 |
| Development Completed | 1 |
| Work In Progress | 1 |
| Blocked | 4 |

Current Progress

- 132 workflows have completed reconciliation validation between Informatica and Python/PySpark implementations.

- Workflow conversion activities are progressing successfully across Investor processing layers.

- Existing workflows are currently executed manually within Databricks workspaces.

- Deployment and orchestration processes are not yet fully standardized.

Current Workflow Architecture

The Investor workflow ecosystem currently follows a layered dependency-driven execution model.

Workflow Processing Layers

- Pre-Landing Layer
Source file ingestion into staging/pre-land tables.

- Today Layer
Transformation and standardization processing.

- Landing Layer
Delta processing, merge, and deduplication logic.

- Publish Layer
Outbound publish file generation.

- Audit & Utility Layer
Validation, reconciliation, reject handling, and operational support.

Current Dependency Model

The current orchestration model is heavily dependent on Autosys scheduling and dependency handling.

Existing Dependency Types

- File watcher dependencies

- Autosys box dependencies

- Success condition chaining

- Calendar and holiday-based scheduling

- Daily and weekly batch sequencing

Key Operational Dependencies

- Source file availability

- Upstream workflow completion

- Batch execution windows

- Business calendar schedules

- Manual operational intervention in specific workflows

Major Implementation Challenges

Legacy Workflow Standardization

Out of the 138 workflows:

- 51 workflows were developed before the common utility framework and deployment standards were introduced.

- These workflows currently use different execution structures, configuration patterns, and deployment approaches.

Current Challenges

- Non-standard workflow structures

- Manual deployment dependencies

- Inconsistent configuration handling

- Different orchestration patterns

- Limited reusability

- Lack of common deployment standards

The remaining workflows also require alignment with:

- Databricks Asset Bundle standards

- CI/CD deployment framework

- Airflow orchestration standards

- Common utility and configuration framework

Current Operational Gaps

Platform & Deployment

- Manual code deployment into Databricks workspace

- No standardized deployment framework

- No automated CI/CD pipeline

Workflow Standardization

- Multiple workflow execution patterns

- Non-uniform utility structure

- Inconsistent logging and parameter handling

Orchestration Complexity

- Heavy dependency on Autosys scheduling

- Complex workflow chaining and sequencing

- File watcher dependency handling

- Holiday and business calendar dependency management

Governance & Metadata

- Incomplete workflow metadata in some jobs

- Missing dependency mappings for specific workflows

- Limited centralized monitoring and audit visibility

Modernization Execution Plan

Infrastructure & Platform Enablement

- Databricks workspace and compute setup

- Service account onboarding

- RBAC and Unity Catalog configuration

- Secret management integration

- Airflow/Astronomer access setup

Workflow Standardization

- Standardization of legacy workflows

- Common utility framework implementation

- Standard logging and configuration handling

- Asset Bundle alignment

Dependency & Orchestration Migration

- Autosys-to-Airflow dependency mapping

- File watcher migration into Airflow Sensors

- Workflow sequencing standardization

- Calendar and holiday migration

CI/CD & Deployment Automation

- Harness deployment pipeline setup

- Terraform integration

- Databricks Asset Bundle deployment automation

- Environment promotion workflow implementation

SIT Validation & Reconciliation

- Parallel Informatica vs PySpark validation

- End-to-end reconciliation validation

- Workflow sequencing validation

- Performance and audit validation

Production Operationalization

- Monitoring and alert framework setup

- DataDog integration

- SLA dashboards

- Restart and recovery procedures

- Operational support readiness

Current Focus Areas

High Priority Activities

- Databricks service account configuration

- Git, Harness, and Asset Bundle integration

- SIT environment readiness and validation

- Finalization of reusable framework and deployment standards

- Standardization of 51 legacy workflows

- Autosys-to-Airflow orchestration mapping

- Workflow dependency and sequencing validation