🌳 CDM MODERNIZATION – INVESTOR PHASE (DETAILED TEXT PLAN)

🔵 PROGRAM & ENVIRONMENT SETUP

Environment Readiness

- Setup S3 storage structure:

  - Ingress Landing Zone for raw file ingestion

  - Preland zone for initial processing

  - Curated zone for transformed datasets

  - Publish zone for downstream consumption

- Setup databases:

  - MS SQL RDS for ingestion layer

  - PostgreSQL for egress/publish layer

- Setup Databricks environment:

  - Workspace configuration

  - Cluster policies (job clusters preferred)

  - Library management strategy

  - Job templates for standard execution

- Setup Airflow using Astronomer:

  - Environment provisioning (Dev/QA/Prod)

  - Connection setup (DB, S3, Databricks)

  - Variable configuration (env configs, paths)

  - Alerting setup (email/slack/datadog)

- Setup AutoSys access:

  - Extract job definitions

  - Extract dependencies (jobs/boxes)

  - Extract calendars and schedules

- Setup CI/CD:

  - Git repository structure (feature/QA/prod branches)

  - Harness or pipeline setup for deployment

  - Code promotion strategy

- Setup logging & monitoring:

  - DataDog integration

  - CloudWatch logs

  - Alert configuration for failures

Project Management Setup

- Onboard onsite and offshore teams

- Setup JIRA for tracking (epics, stories, defects)

- Setup Confluence for documentation

- Provide access to:

  - Databricks

  - Airflow (Astronomer)

  - Databases (DEV/QA/PROD)

  - AutoSys

- Setup developer environments and validate access

🔵 INVENTORY & ANALYSIS

Asset Collection

- Collect Informatica workflow XMLs and mapping XMLs

- Collect AutoSys job definitions and dependency chains

- Collect all related scripts, APIs, and control jobs

Inventory Structuring

- Categorize workflows into:

  - Publish

  - Preland

  - Today

  - Delta

  - Landing

  - Truncate

  - Audit

  - Merge

  - Reports

- Build traceability:

  - AutoSys job → Informatica workflow

  - Workflow → Mapping

  - Mapping → Target table/file

Analysis

- Identify:

  - Unused workflows (Not-to-convert)

  - Duplicate jobs

  - Reusable patterns

- Classify complexity:

  - Low → simple transformations

  - Medium → joins, filters

  - High → complex logic, lookups

Output

- Final inventory sheet

- Conversion scope document

- Phase split (Investor wave)

🔵 ARCHITECTURE & DESIGN

High-Level Design

- Define end-to-end pipeline:

Source → Ingress → Preland → Today → Delta → Landing → Publish

ETL Redesign (Investor)

- Redesign Publish workflows

- Redesign Ingress workflows (Preland, Today, Delta, Landing)

- Align target schemas with new architecture

Incremental Strategy

- Today logic:

  - Load current day data

- Delta logic:

  - Compare Today vs Previous

  - Identify inserts/updates/deletes

Standards Definition

- Coding standards (PySpark/Python)

- Logging and error handling standards

- Naming conventions (tables, jobs, DAGs)

- Partitioning and performance standards

Orchestration Design

- Design Airflow DAG structure

- Group workflows logically (not 1 DAG per job)

- Define:

  - Dependencies

  - Scheduling

  - Retry logic

  - SLA

🔵 FRAMEWORK & TOOLING

Conversion Tools

- Setup Informatica → PySpark conversion tool

- Setup Informatica → Python conversion library

- Run pilot conversion for sample workflows

Core ETL Framework

- Build config-driven pipelines

- Implement logging wrapper

- Implement audit framework

- Implement validation framework

Reusable Components

- S3 and DB read utilities

- Write utilities (DB/S3)

- Incremental processing logic (Today/Delta)

- Merge/upsert framework

🔵 ETL MODERNIZATION (INVESTOR)

Publish Workflows

- Extract SQL logic from Informatica

- Perform gap analysis

- Convert logic into PySpark/Python

- Apply configuration and parameterization

- Perform unit testing

- Validate:

  - Row counts

  - Data correctness

Ingress Workflows

Preland

- Ingest raw data into S3

- Apply basic validation

- Store raw format

Today

- Load current day data

- Apply transformations

- Load into staging

Delta

- Compare current vs previous data

- Identify changes

- Apply delta logic

Landing

- Transform Today data

- Load into landing tables

Support Workflows

- Truncate jobs

- Audit jobs

- Merge jobs

- Report generation workflows

🔵 ORCHESTRATION (AUTOSYS → AIRFLOW)

AutoSys Analysis

- Extract job dependencies

- Analyze execution order

- Extract calendars and triggers

Airflow Setup (Astronomer)

- Setup Airflow environment

- Configure connections and variables

- Setup monitoring and alerts

DAG Development

- Convert AutoSys jobs into Airflow DAGs

- Group related workflows

- Implement:

  - Retry logic

  - SLA

  - Alerts

Integration

- Trigger Databricks jobs from DAGs

- Integrate scripts and APIs

- Implement control logic

🔵 QA & TESTING

QA Migration

- Deploy code to QA environment

QA Testing Cycles

- Cycle 1:

  - Functional testing

  - Fix defects

- Cycle 2:

  - Regression testing

Data Validation

- Validate:

  - Row counts

  - Aggregates

  - Key integrity

🔵 UAT-SIT TESTING

SIT Testing

- End-to-end pipeline validation

- Dependency validation

- Incremental testing

UAT Testing (Client – CG)

- Core functionality validation

- Ingress incremental validation

- Publish validation

- API and event validation

Support

- Fix defects

- Run regression cycles

🔵 DEPLOYMENT

Production Migration

- Deploy Databricks jobs

- Deploy Airflow DAGs

- Configure production settings

Execution

- Perform initial full data load

- Execute incremental loads

Runbooks

- Document failure handling

- Define rerun procedures

🔵 STABILIZATION

Monitoring

- Track job execution

- Monitor alerts

Issue Resolution

- Fix production issues

- Perform root cause analysis

Performance Tuning

- Optimize Spark jobs

- Tune partitions and joins

🔵 PROJECT CLOSURE

Documentation

- Final architecture documentation

- Runbooks and operational guides

Knowledge Transfer

- Conduct KT sessions

- Train support team

Handover

- Transition to production support team

- Close project formally

🔥 Final Insight (Important)

👉 Investor phase is your foundation
If done properly:

- Advisor phase becomes much faster

- Reusability increases massively

👉 Focus areas:

- Incremental logic (Today + Delta)

- Airflow DAG design

- Reconciliation automation

If you want next:

- I can convert this into JIRA Epic → Story breakdown

- Or give workflow-level planning for 138 investor jobs

Just tell 👍

HIGH LEVEL STYLE 2

🌳 CDM MODERNIZATION – INVESTOR PHASE (HIGH-LEVEL PLAN)

🔵 PROGRAM & ENVIRONMENT SETUP

Environment Readiness

- Setup S3 zones (Ingress, Preland, Curated, Publish)

- Setup databases (MS SQL RDS for ingress, PostgreSQL for egress)

- Configure Databricks workspace and clusters

- Setup Airflow using Astronomer (connections, variables, alerts)

- Provide AutoSys access and extract job details

- Setup CI/CD (Git, deployment pipelines)

- Configure logging and monitoring (DataDog / CloudWatch)

Project Management Setup

- Onboard onsite and offshore teams

- Setup JIRA and Confluence

- Provide access to Databricks, Airflow, DBs, AutoSys

- Setup developer environments

🔵 INVENTORY & ANALYSIS

- Collect Informatica workflows, AutoSys jobs, and scripts

- Categorize workflows (Publish, Preland, Today, Delta, Landing, etc.)

- Build traceability (AutoSys → Workflow → Mapping → Target)

- Perform complexity classification (Low / Medium / High)

- Finalize conversion scope for Investor phase

🔵 ARCHITECTURE & DESIGN

- Define end-to-end data flow (Ingress → Publish)

- Redesign ETL for Investor (Publish + Ingress layers)

- Define incremental strategy (Today and Delta logic)

- Establish coding, logging, and error handling standards

Orchestration Design

- Design Airflow DAG structure based on AutoSys dependencies

- Define scheduling, retries, SLA, and alerts

🔵 FRAMEWORK & TOOLING

- Setup conversion tools (Informatica → PySpark / Python)

- Build reusable ETL framework (config-driven approach)

- Define common utilities (read/write, merge, validation)

🔵 ETL MODERNIZATION (INVESTOR)

Publish Layer

- Perform SQL conversion and gap analysis

- Develop code (PySpark / Python)

- Configure, test, and validate data

Ingress Layer

- Develop Preland, Today, Delta, and Landing workflows

- Implement transformation and load logic

- Perform validation and testing

Support Components

- Implement audit, merge, truncate, and reporting workflows

🔵 ORCHESTRATION (AUTOSYS → AIRFLOW)

- Analyze AutoSys jobs (dependencies, schedules, triggers)

- Setup Astronomer Airflow environment

- Convert workflows into Airflow DAGs

- Integrate Databricks jobs, scripts, and APIs

- Configure retries, SLA, and alerts

🔵 QA & TESTING

- Migrate code to QA

- Execute QA testing cycles (functional + regression)

- Perform data validation and reconciliation

🔵 UAT-SIT TESTING

- Execute end-to-end SIT testing

- Support UAT testing by business team

- Validate incremental and publish flows

- Fix defects and run regression

🔵 DEPLOYMENT

- Migrate code to production (Databricks + Airflow)

- Execute initial data load

- Run incremental loads

- Prepare operational runbooks

🔵 STABILIZATION

- Monitor jobs and alerts

- Resolve production issues

- Perform performance tuning

🔵 PROJECT CLOSURE

- Finalize documentation

- Conduct knowledge transfer

- Handover to support team

💡 Key focus for Investor phase:

- Incremental logic (Today + Delta)

- AutoSys → Airflow orchestration accuracy

- Data validation and reconciliation